# Tab 2

# Agent Status Updates:

## 1 - Gemini - Status Update

1. CURRENT SNAPSHOT

- Phase: Project Initiation / Team Assembly.

- Scope: Conceptual framework established; specific game mechanics and technical scope are pending the ingestion of the "DesignComplete" canon.

- Team: AI Roles (Lead, Architect, Implementation) and Human Role (Owner/Junior Dev) are defined and chartered.

- Artifacts: Seed Prompt and Project Charter are complete. main.py created. Initial code Python script created.

- Reality Check: We are at "Step 0." We have the method, but not the material.

2. PLAN & PROCESS STATE

- SDLC Alignment: Strategy set for "Process Intensity 0.3" (Iterative/Agile-lite), but no sprints are currently active.

- Tooling: Separation of concerns (GitHub for code/public, Drive for deep docs) is architected but not instantiated.

- Routines: The "Seed Prompt" protocol is ready to ensure consistent context loading in future sessions.

- Missing: Local development environment setup and initial Git initialization are pending.

3. RISK, DRIFT & BLOCKERS

- Primary Blocker: Missing "DesignComplete" documentation. I cannot perform scope analysis or backlog generation without the source of truth.

- Risk (Process): Planning Paralysis. Danger of over-optimizing the charters and prompts before writing a single line of code.

- Risk (Technical): Python/Pygame environment readiness on the User's local machine is unverified.

- Drift: None detected (Project hasn't started moving yet).

4. NEXT STEPS (GEMINI LANE)

- For Me (Gemini): Ingest and analyze the "DesignComplete" document immediately to define the v0.1 MVP scope and Breakout List.

- For You (User): Paste the "DesignComplete" text; Initialize the local project folder and run git init; Create the remote GitHub repository.

- For Claude (Architect): Standby to receive the "DesignComplete" summary for Systems Architecture (folder structure & class hierarchy) generation.

- For ChatGPT (Implementation): Standby for environment setup scripts (virtualenv, requirements.txt) once the stack is confirmed.

## 1 - Claude - Status Update

1. CURRENT SNAPSHOT

- Charter Status: Architect charter and role definition completed; clear boundaries established with Gemini (Project Lead) and ChatGPT (Implementation Engineer).

- Deliverables: Seed prompt for ChatGPT Implementation Engineer drafted and delivered, defining collaboration contracts and responsibility boundaries.

- Blockers: No DesignComplete document has been reviewed in this session; architectural work on Egg Defender systems has not yet begun.

- Artifacts: No task decomposition, class diagrams, or module specifications have been produced yet.

- Validation: Egg Defender MVP bootstrap reviewed and approved; demonstrates working asyncio pattern validation workflow.

2. ARCHITECTURE & DESIGN STATE

- Translation: DesignComplete translation to implementable architecture is blocked pending access to the canonical design document.

- Boundaries: No module boundaries, class hierarchies, or system interfaces have been defined for Egg Defender v0.x yet.

- Patterns: Pattern selection (state machines, object pooling, input handling) is pending requirements review.

- Constraints: Performance constraints for target platform (unknown at this point—need hardware specs, engine choice confirmation) not yet established.

- Analysis: Dependency analysis between systems (UI, game logic, rendering, input) has not been performed.

3. COLLABORATION WITH ENGINEERING

- Engagement: ChatGPT has not been engaged for Egg Defender implementation work in this session.

- Alignment: Collaboration model with Gemini (Project Lead) is defined but not yet exercised; no scope or priority discussions have occurred.

- Protocol: Task handoff protocol established in charters but untested; no actual task specifications have been issued to Engineering yet.

- Workflows: Risk assessment and feasibility analysis workflows are defined but dormant; waiting for feature/requirement inputs.

4. NEXT STEPS (ARCHITECT LANE)

- Review: Receive and review Egg Defender DesignComplete document to ground architectural decisions in canonical design.

- Stack Baseline: Establish technology stack baseline (Pygame vs Godot, target platform specs, performance budget).

- Definition: Define high-level module architecture (game state, entity management, input systems, rendering pipeline) aligned with IBM course learning objectives.

- Decomposition: Decompose Phase 0 / MVP scope into 5-7 discrete, testable tasks suitable for ChatGPT implementation.

- Diagramming: Create initial architecture diagram (class structure, data flow) to guide first sprint of implementation work.

## 1 - GPT - Status Update

1. CURRENT SNAPSHOT (THIRD PERSON)

- Engagement: The implementation engineer has not been engaged for Egg Defender work in this session.

- Codebase: Initial bootstrap (main.py) exists but is pre-architecture. No v0.x production code has been written yet..

- Role Definition: A seed prompt and charter defining the Implementation Engineer role was created by the Architect, establishing expectations and boundaries.

- Alignment: Engineering's relationship to architecture and project management has been formally documented but not operationalized.

- Specs: No task specifications, architectural constraints, or acceptance criteria have been received from the Architect or Project Lead.

2. IMPLEMENTATION & CODE HEALTH

- State: State of Egg Defender codebase is unknown; no code has been reviewed or discussed in this session.

- Coverage: Test coverage, code structure, and alignment to design patterns cannot be assessed without access to existing implementation.

- Structure: Module boundaries, file organization, and dependency management status are not visible to the Architect at this time.

- Metrics: Performance metrics (FPS, memory usage, load times) have not been measured or reported.

3. HANDOFFS & NEEDS FROM ARCHITECTURE

- Stack Decision: Engineering needs the technology stack decision finalized (Pygame CE vs Godot 4, target platform confirmation).

- Tasks: Engineering needs atomic task specifications with clear acceptance criteria before implementation can begin.

- Constraints: Engineering needs architectural constraints (patterns, interfaces, module boundaries) to guide implementation choices.

- Context: Engineering needs access to relevant sections of DesignComplete to understand feature intent and design vision.

- Budget: Engineering needs performance budget definition (FPS targets, memory limits, draw call constraints) to inform optimization decisions.

4. NEXT STEPS (ENGINEERING LANE)

- Standby: Engineering should remain on standby until the Architect completes initial architecture definition and task decomposition.

- Execution: Once task specifications are received, Engineering should implement Task 1 (likely bootstrap or core game loop) and report test results.

- Environment: Engineering should establish local development environment matching target platform constraints once stack is finalized.

- Iteration: Engineering should prepare to iterate on feedback from Architect code reviews with focused, surgical refactors.

- Communication: Engineering should flag any ambiguities in task specs immediately rather than making assumptions during implementation.